## Slide 1
Q3 maintenance: prioritise the overdue backlog
Reporting date:30 September 2026. All sites/categories/statuses/owners. Synthetic training snapshot. Findings describe recorded work; actions below are proposed.
Observation -> evidence -> proposed action -> decision
C27 v2.2 | Synthetic Northstar example | 2026-09-30 | All filters All | Slide1
Notes: Source tblWorkOrders, all filters All, as at 2026-09-30. State scope before interpretation. This is a deterministic rejoin example, not evidence of Copilot execution.

## Slide 2
120 orders: reconcile the portfolio
Closed 48 + Cancelled 12 + Backlog 60 = 120. Recorded cost S$35,827.50; this is not a budget or saving.
Keep status, site, category and owner scope consistent.
C27 v2.2 | Synthetic Northstar example | 2026-09-30 | All filters All | Slide2
Notes: Counts partition the selected source table exactly; recorded cost includes all statuses. Do not infer a budget or savings.

## Slide 3
Site backlog: compare open work
Backlog excludes Closed and Cancelled. Compare counts across five sites before choosing recovery priorities. Frequency alone does not establish the cause.
Chart: 
| Woodlands Hub | Jurong Depot | Tampines Centre | Changi Workshop | Paya Lebar Office
Backlog work orders by site | 8 | 12 | 16 | 20 | 4
C27 v2.2 | Synthetic Northstar example | 2026-09-30 | All filters All | Slide3
Notes: Backlog chart counts Status neither Closed nor Cancelled. Site totals are source-derived and reconcile to 60. Counts alone do not explain causes.

## Slide 4
Status and category mix
Status describes current workflow state; category describes job type. All-category counts sum to 120; category frequency is not a root-cause diagnosis.
Chart: 
| Closed | In Progress | On Hold | New | Cancelled | Assigned
All work orders by status | 48 | 18 | 12 | 18 | 12 | 12
C27 v2.2 | Synthetic Northstar example | 2026-09-30 | All filters All | Slide4
Notes: Status chart uses all 120 source rows; category comparison is nominal. Check units and avoid claims of causation.

## Slide 5
30 of 48 closures were on time
On-time closure rate = 30/48 = 62.5%. Overdue backlog: 50, using Due_Date < 30 September 2026. Closed-only denominator, not all 120 orders.
Observation -> evidence -> proposed action -> decision
C27 v2.2 | Synthetic Northstar example | 2026-09-30 | All filters All | Slide5
Notes: Closed on/before Due_Date is on time. Numerator 30 and denominator 48 are both source-derived. A different scope must be recalculated.

## Slide 6
6 backlog orders have no current owner
Unassigned backlog: 6. Compare primary category and available hours across 8 synthetic technicians. Current owners remain unchanged; specific suitable/approved allocations UNKNOWN.
Keep status, site, category and owner scope consistent.
C27 v2.2 | Synthetic Northstar example | 2026-09-30 | All filters All | Slide6
Notes: Six blank current owners are in backlog. Technicians table contains planning inputs, not approval or comprehensive safety/capacity evidence.

## Slide 7
Proposed recovery actions and trade-offs
Proposed: review the overdue queue by priority/site; validate constraints before suggesting owners; keep category/capacity evidence beside each proposal. Trade-off: backlog recovery may compete with newly opened work. Savings and approvals UNKNOWN.
Validate constraints before confirming an operational change.
C27 v2.2 | Synthetic Northstar example | 2026-09-30 | All filters All | Slide7
Notes: Actions are proposals linked to observed overdue/unassigned work. They need operational review; no promised saving or productivity gain.

## Slide 8
Decision requested: review the recovery proposal
Requested decision: review and approve or revise the proposed recovery priorities and assignment checks. Decision owner, approval outcome and next review date UNKNOWN until supplied. No email sent and no source assignment changed.
Static presentation: verified snapshot, not an automatic live link.
C27 v2.2 | Synthetic Northstar example | 2026-09-30 | All filters All | Slide8
Notes: Ask for a decision without claiming one was made. The PowerPoint is a static snapshot; retain the interactive workbook and evidence register.