# Northstar operations brief - 30 September 2026

Finished operations brief supplied for this lab. Northstar Water Services is fictional; all records are synthetic.

# Reporting scope

Source: Northstar_Work_Orders.xlsx, table tblWorkOrders (Checks and Control sheets). Scope: all sites, job categories, statuses and owners. Reporting date: 30 September 2026. 120 unique work orders after removing 2 exact duplicate export records.

# Verified measures

| Measure | Value | Definition |
| --- | --- | --- |
| Total work orders | 120 | Unique Work_Order_ID rows |
| Closed | 48 | Status = Closed |
| Cancelled | 12 | Status = Cancelled |
| Backlog | 60 | Status is neither Closed nor Cancelled |
| Overdue backlog | 50 | Backlog with Due_Date before 30 September 2026 |
| Unassigned backlog | 6 | Backlog with blank Assigned_To |
| Recorded cost | S$35,827.50 | Sum of Cost_SGD, all statuses; not a budget or saving |

Check: 120 = 48 closed + 12 cancelled + 60 backlog.

# Backlog and priority

50 of 60 backlog work orders are overdue. By site (backlog / overdue): Woodlands Hub 8 / 7; Jurong Depot 12 / 10; Tampines Centre 16 / 12; Paya Lebar Office 4 / 3; Changi Workshop 20 / 18. These counts describe recorded work; causes are UNKNOWN.

# Assignment proposals

Current: 6 backlog work orders have no owner (WO-2026-0013, WO-2026-0025, WO-2026-0049, WO-2026-0073, WO-2026-0085, WO-2026-0109). Blank owners stay blank in the source.

Proposed (unapproved): hub leads suggest an owner for each unassigned job using primary category and available hours; the Operations Manager decides.

# Decision and open questions

Proposed next action: review the 50 overdue jobs by priority and site.

Proposed next action: prepare owner proposals for the 6 unassigned backlog jobs.

Decision requested: the Operations Manager approves or revises the recovery priorities and owner proposals.

Open questions: causes of overdue work, technician constraints, approval owner and review date are UNKNOWN.