## Slide 1: Northstar maintenance update
Operations review - 30 September 2026

## Slide 2: Work order portfolio
120 work orders in Q3 2026
48 closed, 12 cancelled, 60 still open (backlog)
Recorded cost S$35,827.50

## Slide 3: Backlog and overdue work
50 of 60 backlog jobs are overdue
Changi Workshop: 18 overdue jobs
Tampines Centre: 12 overdue jobs
Jurong Depot: 10 overdue jobs

## Slide 4: Top failure modes
Corrosion: 42 work orders
Joint seal leak: 30 work orders
Valve seat wear: 22 work orders
These 3 failure modes cause 78% of all work orders

## Slide 5: Unassigned jobs
6 backlog jobs have no owner
Proposal: hub leads suggest owners by job category and free hours
No assignment is approved yet

## Slide 6: Decision needed
Approve the recovery priorities for the 50 overdue jobs
Approve or change the owner proposals for the 6 unassigned jobs
Next review: UNKNOWN